Fermata

Android Synthesizer & Filter Pad with PC Mixing

Inception Deliverable

Bobby Zheng | Jacob Katz | Tyler Sammann | Patrick Phipps
October 3rd 2011

Table of Contents

Vision Statement	2
Executive Summary	2
Business Case	3
Features	8
Use Cases	10
Project Schedule	14
Glossary	15
Project Status Report	17
Contribution Summary	20

Vision Statement
Executive Summary

Our aim is to develop an Android-PC application pair that allows the user to modulate an audio signal by using the Android’s touchpad as a wireless controller to the custom effects packaged with the PC application.  There are currently similar, albeit expensive, products on the market, such as the Kaoss Pad. We intend on releasing our applications as Open Source, so that users can get a taste for audio manipulation without the high costs of professional equipment.

Business Case

Musicians around the world are always looking for innovative ways to express themselves with music. One extremely popular way to add some variety to music is through the application of filters and effects to tones already being produced by another source, whether it be an traditional instrument or a computer. This was made especially easy with the advent of the Kaoss Pad, a MIDI controller, sampler, and effects processor that features a touchpad, which controls sound when it is touched in any direction. This equipment is very expensive, especially for beginner musicians. The goal of our software is to make it possible for beginner, or even expert, musicians to get their hands on a free easily portable alternative to the Kaoss Pad.

Proposed Solution:
Our solution is to create an Open Source application that can replicate the functionality of a Kaoss Pad, without any of the cost for the user. This would be realized with an Android application paired with a PC application. The Android application will keep track of the coordinates of the user’s finger on the touchpad, and transmit the coordinates to the PC application through the Android phone’s bluetooth radio. The PC application will accept some sort of audio input. Once it starts receiving coordinates from the Android, it will apply a sound effect based on the coordinates, and output the audio through the computer speakers.

Success Factors
A major contributing factor to our success is the Android documentation. Android is extremely well documented with the Android resource site being very rich and organized. There are sample programs available to us that have some of the functionality that we are looking for. We will use them as a guide considering Android is not a strong point for any of our developers. A secondary success factor is that we are not using any proprietary software, reducing our project’s overall cost.
Another factor which will contribute to the success of our project is the fact that all members of our group own a current Android phone, and have lots of experience using the Android operating system and its features. On top of this we have found that there are many open source libraries that we can draw from to handle some of our filtering needs on the PC side. Java also has MIDI libraries so there are not many problems with the file format.
Risks Involved
Latency issues could arise when dealing with the passing of X and Y coordinates from the phone to the PC over a Bluetooth connection. Latency from our PC application may also be a concern when dealing with the processing of outside data. Our sound cards and sound card drivers may also introduce problems.
Alternatives
An alternative to making the software would be to just build a Kaoss Pad, but the point of creating the software is that the pad is prohibitively expensive to buy or build;
and moreover to integrate the software into a device (the phone) people already carry with them -- increasing the utility of the phone instead of adding more devices is more useful to the end user.

Competitors
There is an existing Android app capitalizing on the Korg Kaoss name, but it is generally reviled by its users, the most prominent critique being that it doesn’t actually do what a Kaoss pad does, or use the touchscreen for filtering at all; rather, it acts as a cheap synthesizer where each zone on the screen represents a different note.
In addition, Korg has created a suite of software emulating their tools on other platforms, namely the Nintendo DS and the iPhone. The iPhone software is our clearest competitor in that much of it provides a rough analog to our tool. That said, Android’s share of the cell phone market is constantly growing, and it is a reasonable assumption that buyers will not make their phone-purchasing decisions based on the existence of such software, so it is not a threat to Fermata’s market share. Moreover, Korg charges exorbitant prices (for apps, in excess of USD 10.00) to purchase these apps. Fermata is both open source and free, so cost is no object to our users.
The DS software (Korg DS-10) is actually more threatening, in that it is quite reasonable for a person to have both an Android phone and a Nintendo DS, so a person with both would actually be presented with a choice as for which to buy. However, the DS software invariable fails in that it cannot communicate with or back to a computer, so it must be self-contained, greatly limiting its utility. Although ostensibly such software has more features (because it must be capable of generating music to manipulate), the music generation possible with a Nintendo DS is greatly limited compared to the potential given an entire PC and DJ rig, which is what our tool is targeted at. As such, users looking for more self-contained tools may select DS solutions, but more serious users, looking not for a music maker, but a tool to use in music production, should select our tool.
The Fermata software has the added benefit of being free, which none of the Korg software is. While some free alternatives may exist in the Nintendo DS homebrew community, this community exists in a legal gray area and users looking to remain above board with the law will always choose the free Android tool over the free homebrew DS tool (which, due to the community’s need to be low-profile, may also be difficult to find).
As such, while there are some competitors in a loose sense, no individual tool competes directly with our software with the exception of the actual Korg Kaoss pad, the functionality set we are intending to emulate and wrap into the Android phone.

Future enhancements
- The PC application can be constantly updated with new filters, keeping the application relevant as modern music evolves.
- Create a standalone Android version of the project which synthesizes its own sounds and has sound output directly from the phone’s 1/8th inch stereo jack.
- Control of the PC application and sounds from more than one Android phone simultaneously.
- Give the user the ability to record their performance within the application and output the result to a sound file with a format of their choice.
- Allow the user to control filters using accelerometer data from the phone as well as the (x,y) coordinates from the touch screen.

Stake Holders
The stake holders in this project are the developers, our team. Since the product is not being developed for a given company, it’s being developed for our team and any musician with an Android phone, we have no external stake holders.

Features

The basic features for this project involve the user utilizing an area of an Android phone touchscreen in order to filter and modify sounds.
Android Application
- A multi-touch area where users can point and drag to send (x,y) data
- Buttons for the user to switch filters
- A  tap button in order to set a beats per minute (BPM) rate for certain filters
- Bluetooth information automatically sent to the paired PC.

Filters/Effects
- High and low pass filtering
- Phaser
- Low Frequency Oscillator / Low Pass Cutoff
- Delay / Echo
- Volume

PC Application
- Read Bluetooth input sent from the Android application
- Read MIDI input from a MIDI controller (keyboard)
- Send and receive data/signals locally (on the PC) using OSC sockets
- Filter Sounds according the users chosen filter and (x,y) coordinates
- Play Samples based on MIDI data
- Play and filter previously recorded sound files (mp3, etc) according to data from the Android Application

Use Cases
List of Use cases:
UC1	Use Case: performing live music
UC2	Use Case: performing with samples
UC3	Use Case: recording live music
UC4	Use Case: recording with samples

Use Case: Performing live music
Identifier	UC1
Description	The user is performing live, and wants to apply sound effects to the music they’re currently playing on their computer or midi controller
Actors	Live performer
Preconditions	1. User owns the android and PC applications 2. User is producing live music 3. User is performing to listeners
Flow of events	1. The use case starts when the user hooks up his equipment and boots the software. 2. The user selects his sound effects in the PC software 3. The user starts playing sound 4. The user starts touching his android
Postconditions	1. Sound outputs with the applied filters. 2. Everybody rages

Use Case: Recording live sounds
Identifier	UC2
Description	The user is DJing, sampling other music heavily. He wants to apply sound effects to the prerecorded samples he has on his computer.
Actors	Disc Jockey
Preconditions	1. User owns the android and PC applications 2. User has samples already downloaded 3. User is performing to listeners
Flow of events	1. The use case starts when the user hooks up his equipment and boots the software. 2. The user selects his sound effects in the PC software 3. The user selects and loads his samples into the PC application 4. The user starts touching his android
Postconditions	1. Sound outputs with the applied filters. 2. Everybody rages

Use Case
Identifier	UC3
Description	The user is recording music he is currently playing on his computer or instrument, and wants to apply sound effects to the music as it is recorded.
Actors	Recording performer
Preconditions	1. User owns the android and PC applications 2. User has a third party application to record sound outputted from his computer. 3. User wants to record music he is currently producing
Flow of events	1. The use case starts when the user hooks up his equipment and boots the software. 2. The user selects his sound effects in the PC software 3. The user starts playing sound 4. The user starts touching his android
Postconditions	1. Sound is recorded with the appropriate sound effects, as specified by the user.

Use Case: Recording sampled music
Identifier	UC4
Description	The user is producing music, relying heavily on samples he previously acquired.
Actors	Girltalk
Preconditions	1. User owns the android and PC applications 2. User has a third party application to record music outputted from his computer 3. User wants to produce recorded music via sampling
Flow of events	1. The use case starts when the user hooks up his equipment and boots the software. 2. The user selects his sound effects in the PC software 3. The user starts playing samples 4. The user starts touching his android
Postconditions	1. Sound is recorded with the appropriate sound effects, as specified by the user.

Project Schedule
Inception Phase: Ends 10/1/2011
Date	Item
Iteration 1 / 9/8/11	Come up with an idea.
Iteration 2 / 9/15/11	Refine the project scope.
Iteration 3 / 9/22/11	Download necessary Software tools/packages. Create repository and commit beginning code samples
Iteration 4 / 9/29/11	Continue studying documentation and potentially useful APIs and complete the inception deliverable.

Elaboration Phase: Ends 10/13/2011
Iteration/Date	Item
Iteration 5 / 10/6/11	Designing the architecture of the PC application, as well as the android application.
Iteration 6 / 10/13/11	Class diagrams.
Iteration 7 / 10/17/11	Design and finalize interfaces (in both tools), as well as external library selection. Elaboration deliverable.

Construction Phase: Ends 11/17/2011
Date	Item
Iteration 8 / 10/24/11	Begin construction of Android and PC tools
Iteration 9 / 10/31/11	Finish Android Tool construction
Iteration 10 / 11/7/11	Finish PC Tool construction. Construction deliverable.

Transition Phase: Ends 12/8/2011
Date	Item
Iteration 11 / 11/10/11	Transition Document Deliverables Field test Android and PC applications
Iteration 12 / 11/17/11	Finalize Transition Deliverables

Project Budget
The Fermata project is expected to cost $19,200.
Assumptions:
    - Hourly rate of $50 an hour
    - 8 Hours a week
    - 12 weeks
    - 4 Developers

The project is based on completely free tools, so there is no overheard cost for software.
As a result of easy access software, hardware is not provided and will be supplied by each team member.

Glossary
Android Tool	The Kaoss Pad style software.
Connection	Bluetooth link from PC to Android.
PC Tool	The PC side software.
Tap	A tap control which sets a general rate in beats/minute (bpm) for various effects.
Touch Area	The area used to receive user touch input
X Filter	The filter controlled by the x axis on the touch area
Y Filter	The filter controlled by the y axis on the touch area
X” Filter	The filter controlled by multitouch on the x axis
Y” Filter	The filter controlled by multitouch on the y axis
X Coordinate	The integral value of the current setting on the X Filter. Ranges from 0-256 (unsigned) or -128 - 128 (signed).
Y Coordinate	The integral value of the current setting on the Y Filter. Ranges from 0-256 (unsigned) or -128 - 128 (signed).
X” Coordinate	The integral value of the current setting on the X” Filter. Ranges from 0-256 (unsigned) or -128 - 128 (signed).
Y” Coordinate	The integral value of the current setting on the Y” Filter. Ranges from 0-256 (unsigned) or -128 - 128 (signed).
Latency	A delay in the receiving and sending of information between the PC tool and the Android tool such that it inhibits smoothness of user experience.

Project Status Report
Status Update 5 - 9/28/11
This Week
Spent most of our time for the class this week working on the inception deliverable.

Impediments
- While writing the inception deliverable, got distracted by different design choices.
  - This will be remedied at the end of the inception phase when we can begin to make the design process more of a core focus in the elaboration phase.

Plans for Next Week
- Begin risk management for elaboration phase
- Begin designing the architecture of the software.

Status Update 4 - 9/26/11
This Week
- Glossary of project terms.
- (Tyler)One scenario to go with our persona
- Added an Android project skeleton to the repository.
- Added the Java project to the repository, with some basic setup.
- Reading over Android samples source code.
- (All) Began making UI sketches for the android project

Impediments
- Not having an actual defined meeting time.
- Some members (Pat, Bobby) have no experience with a Kaoss Pad or similar music filtering equipment.

Plans for Next Week
- Complete the inception deliverable.
- Pattern presentation preparation.
- Coming up with the coding standard.

Status Update 3 - 9/21/11
This Week
- Read about the Android SDK.
- Played with and tried to understand samples included in the Android SDK packages.
- Attempt to get Bluetooth to PC connection via Java and Android API’s (continue).
- Went over Android programming tutorials.

Impediments
- Bluetooth as expected is still tricky.
- What is “toast”?

Plans for Next Week
- Hold a group (in-person) planning session, to start laying the groundwork of the application, and determine strengths and roles for later work.
- Start playing with UI elements in the Android SDK, and see if we can get anything to work.

Status Update 2 - 9/18/11
This Week
- (All) Started to familiarize ourselves with the Android SDK
- (Jacob) Set up a skeleton structure for the repo.
- (All) Got ‘hello world’ working on Android.
- (All) Tested our hardware to ensure that Bluetooth radios were functioning
- (All) Decided on peer evaluation metrics
- Identified core functionality

Impediments
- Bluetooth as expected is tricky.
- The Android SDK and ADT package for eclipse can be difficult to install

Plans for Next Week
- Continue building working knowledge of Bluetooth API and Android SDK
- Attempt to get Bluetooth to PC connection via Java and Android API’s

Status Update 1 - 9/15/11
This Week
- (Jacob and Pat) created a google-code project repository.(http://code.google.com/p/rpi-fermata/)
- All members of our group have been added to the project group
- All members have checked out the first empty revision with subversion
- We tested committing files to the repository
- All members have downloaded and installed the basic Android SDK package

Impediments
- USB serial streaming data transfer is not possible on Android phones
- None of us have experience coding with Bluetooth, and we will all need to learn about the various APIs.

Plans for Next Week
- Start committing code to the google-code repository.
- Install broader Android SDK packages
- Begin studying the Android SDK packages
- Look into Bluetooth APIs

Contribution Summary
- Bobby Zheng
  - Wrote the executive summary for our project.
  - Came up with a proposed solution.
  - Researched alternatives to the proposed solution.
  - Constructed the use case tables.
  - Contributed to the Project Schedule
- Tyler Samman
  - Wrote the feature section for this document.
  - Analyzed our risk factors and did the write up for them.
  - Contributed to the glossary.
  - Contributed to the Project Schedule
  - Contributed to Features
  - Contributed to Future enhancements
- Jacob Katz
  - Researched the competitors to our product, determining what platforms the competition was running on and the extent of the product’s functionality.
  - Contributed to the glossary.
  - Contributed to the Project Schedule
  - Contributed to Features
  - Contributed to Future enhancements

- Patrick Phipps
  - Started the document. Filled the document with an outline so that we could organize the group over who was going to write each section.
  - Wrote the stake holders section.
  - Developed the budget for the project.
  - Determined the success factors for our project based on our group’s strengths and the technologies being used.
  - Contributed to the Project Schedule
  - Contributed to Future enhancements